NLP PROJECT PROPOSAL

Hinglish Sentiment Analysis

An NLP system for understanding Hindi-English code-mixed social media text

Prepared by: Nikhil Saxena

Program: Yuva Intern | Week 1 Task: NLP Project Planning and Proposal

Date: September 2026

# 1. Background

India has hundreds of millions of social media users, and a large share of them write in Hinglish: Hindi words typed in the Roman (English) alphabet and mixed with English words, often within the same sentence. A typical comment looks like "Yaar ye movie bahut mast thi, but climax thoda boring tha". Comments like this appear on YouTube, X (Twitter), Instagram, and in product reviews every day.

Companies, media houses and public organisations depend on sentiment analysis to understand what people feel about their products, services and policies. However, most mature NLP tools are built for standard English, or for Hindi written in Devanagari. When they meet Hinglish, they struggle with inconsistent spellings ("bahut", "bohot", "bhot"), code-switching, slang, sarcasm and emojis. This gap makes Hinglish sentiment analysis a practical, relevant and technically interesting NLP problem.

# 2. Problem Statement

Existing sentiment analysis systems, trained mostly on monolingual English text, perform poorly on Hinglish because the language has no standard spelling, mixes two languages inside one sentence, and relies heavily on slang and emojis. There is a need for a reliable model that can automatically classify a Hinglish comment or post as positive, negative or neutral.

## 2.1 Scope

- In scope: sentence-level, three-class sentiment classification (positive, negative, neutral) of Hinglish text written in the Roman script, mainly social media comments and tweets.

- Out of scope: aspect-based sentiment, speech input, languages other than Hindi-English, and detection of hate speech or sarcasm as separate tasks (these are noted as future work).

# 3. Project Objectives

- Data: Build a clean, labelled Hinglish dataset using a public benchmark, and document its class distribution and quality issues.

- Preprocessing: Design a normalisation pipeline that handles spelling variation, emojis, URLs, mentions, hashtags and repeated characters.

- Modelling: Train and compare at least three model families: a classical machine learning baseline, a neural baseline and pretrained transformer models.

- Performance: Aim for the best transformer model to beat the classical baseline by at least 5 points of macro-F1 on a held-out test set.

- Analysis: Carry out a structured error analysis to understand where and why the models fail (sarcasm, code-switching, negation, slang).

- Demonstration: Build a simple web demo where a user types a Hinglish sentence and gets the predicted sentiment with a confidence score.

# 4. Why an NLP-Based Solution?

Manual reading of comments cannot keep up with the volume of social media data. Simple keyword or lexicon-based methods also fail here, because the same Hindi word can be spelled many ways and the meaning often depends on context (for example, negation such as "acha nahi tha"). NLP and machine learning are well suited to this problem for three reasons:

- Scale: a trained model can process thousands of comments in seconds, which is impossible manually.

- Context awareness: modern transformer models learn word meaning from context, so they can handle negation, mixed-language phrases and informal writing better than fixed word lists.

- Transfer learning: pretrained multilingual models such as XLM-RoBERTa and MuRIL already know a lot about Hindi and English, so they can be fine-tuned on a relatively small Hinglish dataset.

# 5. Literature Review and Research Gaps

The table below summarises key work that shapes this project. The gaps identified at the end of this section form the motivation for the proposed study.

| Study | Contribution | Limitation / Gap |
| --- | --- | --- |
| Joshi et al. (2016) | Proposed a sub-word level model for sentiment analysis of Hindi-English code-mixed text, showing that character-level information helps with spelling variation. | Used a relatively small dataset and older neural architectures, before pretrained transformers. |
| Patwa et al. (2020), SemEval-2020 Task 9 | Organised a shared task on sentiment analysis of code-mixed tweets (Hinglish and Spanglish) and released labelled data. | Data comes mostly from Twitter; models may not transfer directly to other platforms. |
| Khanuja et al. (2020), GLUECoS | Introduced a benchmark for code-switched NLP tasks and showed that general multilingual models are not tailored to code-switched text. | Benchmarks report scores but give limited practical guidance on deployment or error patterns. |
| Conneau et al. (2020), XLM-R | Showed that a large multilingual transformer can transfer well across many languages. | Not trained specifically on romanised Hindi; large model size raises compute cost. |
| Khanuja et al. (2021), MuRIL | Pretrained a model for Indian languages, including transliterated text. | Still needs task-specific fine-tuning and careful evaluation on informal Hinglish. |

## 5.1 Identified Research Gaps

- Spelling variation: there is no standard way to write Hindi in the Roman script, and many pipelines do not handle this systematically.

- Limited and narrow data: labelled Hinglish data is small compared with English and is mostly from one platform.

- Informal features: sarcasm, slang and emojis are often ignored or handled poorly.

- Practicality: few studies compare accuracy against model size and speed, which matters for real-world deployment on limited hardware.

- Explainability: limited analysis of why models make wrong predictions on code-mixed text.

# 6. Proposed Methodology

## 6.1 Data Collection

The primary dataset will be the publicly available SemEval-2020 Task 9 (SentiMix) Hinglish data, which contains code-mixed tweets labelled as positive, negative or neutral. If time permits, a small extra test set of YouTube or product-review comments will be collected and labelled to check how well the model generalises to another platform. All usernames and personal identifiers will be removed, and platform terms of service will be followed.

## 6.2 Data Cleaning and Exploratory Analysis

- Remove duplicates, empty rows and obvious noise; keep a record of what was removed.

- Analyse class distribution, text length, most frequent words, emoji usage and the proportion of Hindi versus English tokens.

- Visualise findings with charts to guide preprocessing and model choices.

## 6.3 Text Preprocessing

- Normalisation: lowercase text, replace URLs and user mentions with placeholder tokens, reduce repeated characters ("sooooo" to "soo").

- Emojis: convert emojis to text descriptions so that their sentiment signal is preserved.

- Spelling variants: build a small dictionary of common Hinglish spelling variants and map them to a single form; use character n-grams so that models are less sensitive to spelling.

- Tokenisation: use the tokenizer matching each model (word-level for classical models, subword for transformers).

## 6.4 Models and Techniques

Models will be developed in increasing order of complexity so that the benefit of each step can be measured.

| Model | Type | Why it is included |
| --- | --- | --- |
| TF-IDF + Logistic Regression / Linear SVM | Classical ML baseline | Fast, simple and strong for text; gives a reference score that other models must beat. Character n-grams help with spelling variants. |
| fastText or BiLSTM | Neural baseline | Subword embeddings and sequence modelling capture word order and handle unseen spellings. |
| Multilingual BERT (mBERT) | Pretrained transformer | Widely used multilingual baseline for fine-tuning. |
| XLM-RoBERTa (base) | Pretrained transformer | Strong multilingual model; often performs well on code-mixed classification. |
| MuRIL | Pretrained transformer | Pretrained for Indian languages including transliterated text, so it is a natural fit for Hinglish. |
| DistilBERT-style smaller model (optional) | Lightweight transformer | Tests the trade-off between accuracy and speed for deployment. |

## 6.5 Training and Evaluation

- Data split: stratified train / validation / test split so that each set has a similar class balance.

- Imbalance handling: class weights or oversampling if the classes are uneven.

- Metrics: accuracy, precision, recall, and macro-averaged F1 (the main metric, because it treats all classes equally), along with a confusion matrix.

- Tuning: basic hyperparameter search on the validation set (learning rate, batch size, number of epochs); the test set is used only once at the end.

- Error analysis: manually review a sample of wrong predictions and group them by cause (sarcasm, negation, slang, mixed sentiment, label noise).

## 6.6 Tools and Technologies

| Category | Tool | Purpose |
| --- | --- | --- |
| Language | Python | Main programming language for the whole pipeline. |
| Data handling | pandas, NumPy | Loading, cleaning and analysing the dataset. |
| Classical ML | scikit-learn | TF-IDF, Logistic Regression, SVM, metrics. |
| Deep learning | PyTorch, Hugging Face Transformers | Fine-tuning mBERT, XLM-R and MuRIL. |
| Compute | Google Colab (free GPU) | Training transformer models without owning a GPU. |
| Visualisation | Matplotlib, Seaborn | EDA charts, confusion matrices, result comparison. |
| Demo | Streamlit | Simple web interface for live predictions. |
| Version control | Git and GitHub | Code, notebooks and documentation. |

# 7. Project Timeline and Milestones

The project is planned over ten weeks, which is realistic for one person working part-time.

| Weeks | Activities | Milestone / Deliverable |
| --- | --- | --- |
| Week 1 | Finalise scope, complete literature review, set up environment and repository. | Approved proposal; GitHub repository created. |
| Week 2 | Obtain dataset, run exploratory data analysis. | EDA notebook and data summary report. |
| Week 3 | Build preprocessing and normalisation pipeline. | Cleaned dataset and reusable preprocessing code. |
| Week 4 | Train and evaluate classical and neural baselines. | Baseline results table. |
| Weeks 5-6 | Fine-tune mBERT, XLM-R and MuRIL; tune hyperparameters. | Trained transformer models and comparison of scores. |
| Week 7 | Final evaluation on the test set; error analysis. | Results report with confusion matrices and error categories. |
| Week 8 | Build and test the Streamlit demo. | Working demo application. |
| Week 9 | Optional generalisation test on a small extra dataset; code cleanup. | Documented, reproducible code. |
| Week 10 | Final report, presentation and submission. | Final report and presentation. |

# 8. Risk Analysis and Mitigation

| Risk | Likelihood | Impact | Mitigation strategy |
| --- | --- | --- | --- |
| Dataset is small or imbalanced | High | Medium | Use class weights or oversampling; use data augmentation; rely on pretrained models that need less data. |
| Noisy labels and inconsistent spelling | High | Medium | Apply the normalisation pipeline; use character n-grams; manually inspect a sample for label quality. |
| Limited compute for transformer training | Medium | High | Use Google Colab GPU, smaller base models, shorter sequence lengths and mixed-precision training. |
| Overfitting to one platform | Medium | Medium | Keep a strict held-out test set; test on a small extra dataset from another platform. |
| Dataset access or licensing issues | Low | High | Confirm licence early; keep an alternative public Hinglish dataset as backup. |
| Scope creep (adding sarcasm, hate speech, etc.) | Medium | Medium | Freeze scope in Week 1; record extra ideas as future work. |
| Privacy and ethical concerns with social media text | Low | Medium | Remove usernames and personal identifiers; use only public data; follow platform terms. |

# 9. Expected Outcomes

- Working models: a set of trained Hinglish sentiment classifiers with a clear comparison of accuracy, macro-F1 and speed.

- Evidence of improvement: a measurable gain from pretrained transformers over the classical baseline, supported by tables and charts.

- Insight: a documented error analysis explaining the main failure cases and suggesting improvements.

- Demo: a simple web app showing real-time predictions.

- Reproducibility: well-documented code and notebooks on GitHub so that others can repeat the experiments.

- Future work: sarcasm detection, aspect-based sentiment, extension to other Indian language pairs, and deployment through an API.

# 10. Conclusion

Hinglish is how a very large number of people actually write online, yet it remains under-served by standard NLP tools. This proposal sets out a practical, step-by-step plan to build and evaluate a Hinglish sentiment analysis system, starting from a simple baseline and moving to pretrained transformers. The plan is realistic in scope, uses freely available tools and data, includes a clear timeline, and addresses the main risks in advance. The outcome will be both a useful working system and a better understanding of how language models handle code-mixed text.

# References

Conneau, A., Khandelwal, K., Goyal, N., et al. (2020). Unsupervised Cross-lingual Representation Learning at Scale. Proceedings of ACL 2020.

Devlin, J., Chang, M.-W., Lee, K., and Toutanova, K. (2019). BERT: Pre-training of Deep Bidirectional Transformers for Language Understanding. Proceedings of NAACL-HLT 2019.

Joshi, A., Prabhu, A., Shrivastava, M., and Varma, V. (2016). Towards Sub-Word Level Compositions for Sentiment Analysis of Hindi-English Code Mixed Text. Proceedings of COLING 2016.

Khanuja, S., Dandapat, S., Srinivasan, A., Sitaram, S., and Choudhury, M. (2020). GLUECoS: An Evaluation Benchmark for Code-Switched NLP. Proceedings of ACL 2020.

Khanuja, S., Bansal, D., Mehtani, S., et al. (2021). MuRIL: Multilingual Representations for Indian Languages. arXiv:2103.10730.

Patwa, P., Aguilar, G., Kar, S., et al. (2020). SemEval-2020 Task 9: Overview of Sentiment Analysis of Code-Mixed Tweets. Proceedings of SemEval-2020.

Vaswani, A., Shazeer, N., Parmar, N., et al. (2017). Attention Is All You Need. Advances in Neural Information Processing Systems (NeurIPS).